NATURE COPILOT :
Van Udyan Biodiversity Intelligence Platform

Complete Project Building Roadmap — Phase 1 to Final Deployment

This document contains the complete step-by-step development roadmap. We first build a reliable biodiversity data and mapping foundation, then add analytics, planted-plant records, user uploads, AI-assisted plant identification, monitoring, dashboarding, reporting, testing and deployment.

# Project Development Sequence

1. Van Udyan Boundary + Zones ↓ 2. iNaturalist Data Collection ↓ 3. Data Cleaning ↓ 4. Database ↓ 5. Backend ↓ 6. Biodiversity Map ↓ 7. Analytics ↓ 8. Add Planted Plants Database ↓ 9. New Observation Upload ↓ 10. EXIF GPS Extraction ↓ 11. AI Prediction ↓ 12. User Confirmation / Manual Entry ↓ 13. Plant Status Tracking ↓ 14. AI Biodiversity Insights ↓ 15. NGO Dashboard ↓ 16. Reports ↓ 17. Authentication ↓ 18. Testing ↓ 19. Deployment ↓ 20. Monitoring & Future Improvements

# Phase 1 — Define the Van Udyan Area

Goal: Establish exactly what area our system covers.

Define the Van Udyan boundary.

Collect boundary coordinates/polygon.

Divide the area into logical zones (Zone A, Zone B, Zone C, etc.).

Store zone boundaries/coordinates.

Output: A digital map of Van Udyan with zones.

# Phase 2 — iNaturalist Data Collection

Goal: Get existing biodiversity information for Van Udyan.

Identify the correct geographical area for the iNaturalist query.

Retrieve existing iNaturalist observations.

Collect useful fields: Observation ID, Species name, Scientific name, Latitude, Longitude, Observation date, Photo, Taxon information, Quality grade and iNaturalist URL.

Save the raw dataset separately.

Important: Keep the raw iNaturalist data untouched. Create a cleaned version separately.

# Phase 3 — Data Cleaning & Standardization

Goal: Make the data usable by the application.

Remove duplicate observations where appropriate.

Handle missing coordinates.

Standardize species names.

Validate latitude/longitude.

Assign each observation to a Van Udyan zone using its coordinates.

Add a source field: iNaturalist / Planted / New Upload.

Create a common schema that all three sources will follow.

# Phase 4 — Database Architecture

Goal: Make the system deployment-ready.

Set up PostgreSQL + PostGIS.

Create logical tables for iNaturalist Observations, Planted Plants, New Observations, Zones and Users.

Create relationships between tables.

Store coordinates using proper geospatial data types.

Add indexes for Location, Species, Date, Source and Zone.

Important design decision: distinguish an Observation (someone observed/photographed something) from a Planted Plant (an actual plant planted at Van Udyan). This prevents incorrect biodiversity counts.

# Phase 5 — Backend API

Goal: Make the database accessible to the application.

Build a FastAPI backend.

Create GET APIs for observations, species, zones, analytics and map data.

Create POST APIs for observations and plants.

Create update APIs such as PUT /observations/{id} and PUT /plants/{id}.

Add filtering by source, species, zone, date and status.

Add validation.

Add authentication and user roles later.

# Phase 6 — Biodiversity Map

Goal: Build the first major visible feature.

Display Van Udyan boundary.

Display zones.

Display biodiversity observations as markers.

Use source-based distinction: iNaturalist → Green, Planted → Blue, New Upload → Orange.

On marker click, show Plant Name, Scientific Name, Source, Zone, Date, Status, Photo, Coordinates and AI Confidence.

Add filters for All, iNaturalist, Planted, New Upload, Species, Zone and Status.

# Phase 7 — Biodiversity Analytics

Goal: Build the analytical layer.

Total observations.

Unique species.

Species distribution.

Zone-wise species count.

Source-wise distribution.

Species abundance.

Species richness by zone.

Observation density/hotspots.

Time-based observation trends.

Plant status statistics: Alive / Dead / Unknown.

Important: distinguish “No observations found” from “Low biodiversity.” Do not automatically conclude low biodiversity from fewer observations.

# Phase 8 — Planted Plants Database

Goal: Integrate the planted-plant dataset once it is ready.

Finalize planted-plant schema.

Add planted plants to PostgreSQL.

Record Plant ID, Plant Name, Scientific Name, Photo, Latitude, Longitude, Zone, Planting Date, Status and Source = Planted.

Display planted plants on the map.

Add plantation statistics.

Compare existing biodiversity vs newly planted biodiversity.

# Phase 9 — New Observation Upload System

Goal: Build the user-facing observation upload workflow.

User uploads a plant image.

System extracts GPS coordinates from EXIF metadata.

Validate the location.

Assign the observation to the correct Van Udyan zone.

Run AI plant prediction.

Show prediction and confidence.

Ask the user for confirmation.

If confirmed, accept the AI prediction.

If rejected, show a manual entry form for Plant Name and Scientific Name.

Allow the user to select plant status: Alive / Dead / Unknown.

Save the observation.

# Phase 10 — AI Plant Identification

Goal: Build the ML model only after the data foundation is ready.

Collect and prepare labelled plant images.

Determine which species have enough images.

Prepare training, validation and test datasets.

Start with transfer learning using EfficientNet-B0.

Train the classifier.

Evaluate Accuracy, Precision, Recall, F1-score and Confusion Matrix.

Save the trained model.

Create an inference API.

# Phase 11 — Confidence-Based AI

Goal: Integrate the trained model into the upload system.

>90%: show prediction and ask for confirmation.

60–90%: show top 3 predictions; user can choose, reject or enter manually.

<60%: do not trust the prediction; use manual identification.

Keep the original AI prediction and confidence even when rejected for later model evaluation.

# Phase 12 — Plant Status Monitoring

Goal: Track plant condition over time.

Provide status options: Alive / Dead / Unknown.

Allow authorized users to update status.

Keep status history where possible.

Use repeated observations to study plant survival and changes over time.

# Phase 13 — AI Biodiversity Insights

Goal: Turn reliable analytics into NGO-friendly insights.

Use analytics to calculate reliable biodiversity facts.

Use AI to explain those facts in understandable language.

Generate zone-level observations and monitoring suggestions.

Never allow an LLM to invent or calculate biodiversity statistics.

# Phase 14 — NGO Dashboard

Goal: Combine the core features into one dashboard.

Top KPIs: Total Species, Total Observations, Plants Planted, Active Zones, Alive Plants.

Interactive Biodiversity Map.

Species Distribution.

Zone Analysis.

Plant Status.

iNaturalist vs Planted vs New Upload.

Biodiversity Trends.

AI Insights.

Recent Observations.

# Phase 15 — User & NGO Management

Goal: Add role-based access.

NGO Admin: view/manage observations, manage zones/users and generate reports. Field Volunteer: upload observations, update plant status and view map. Viewer: view biodiversity dashboard and public statistics.

# Phase 16 — Reports

Goal: Allow the NGO to generate a structured biodiversity report.

Export options: PDF / CSV.

# Phase 17 — Deployment

Goal: Make the system usable in production.

Deploy the frontend.

Deploy the FastAPI backend.

Deploy PostgreSQL + PostGIS.

Use object storage for plant photos.

Deploy the AI inference service.

Connect services using secure environment variables and APIs.

# Phase 18 — Security & Reliability

Goal: Prepare the system for real users.

Authentication.

Role-based access control.

Input validation.

API security.

Database backups.

Error handling.

Application logging.

Image validation.

GPS validation.

AI confidence handling.

Data privacy.

Geoprivacy considerations for sensitive biodiversity observations.

# Phase 19 — Testing

Goal: Test every component separately.

Data: duplicate records, missing GPS, wrong coordinates, invalid species.

Upload: image without EXIF, image with GPS, image outside Van Udyan, invalid image.

AI: correct prediction, wrong prediction, low confidence, manual correction.

Dashboard: filters, map, analytics, status updates.

# Phase 20 — Final Evaluation

Goal: Measure technical performance and NGO/community impact.

Technical: AI accuracy/F1, API response time, upload success rate, classification confidence, data completeness.

Biodiversity: species documented, species per zone, new species recorded, plant survival, observation growth over time.

NGO Impact: reduced manual documentation, easier biodiversity monitoring, better visualization, better conservation decision support, easier reporting.

# Key Application Flow — New Plant Observation

Image Upload ↓ Extract EXIF GPS ↓ Validate Location ↓ Assign Van Udyan Zone ↓ AI Plant Prediction ↓ Show Prediction + Confidence ↓ User Confirmation ↙ ↘ YES NO ↓ ↓ Accept Manual Entry ↘ ↙ ↓ Plant Status ↓ Save Observation

# Core Observation Structure

ID Plant Name Scientific Name Latitude Longitude Zone Date Photo Source Status AI Confidence Verification

# Source-Based Map

Van Udyan Map │ ├── iNaturalist observations ├── Planted plants └── New uploads │ └── Filters + Marker Details

# Planted Plants — Project Story

What existed + What RSWF added + What is being observed now = Continuous Biodiversity Monitoring

# Plant Status Monitoring

Plant #104 July → Alive August → Alive September → Dead

# AI Biodiversity Insights

Data ↓ Analytics ↓ AI Explanation ↓ NGO-friendly Biodiversity Insight

# Production Architecture

USER ↓ React / Next.js ↓ FastAPI ↓ PostgreSQL + PostGIS ↙ ↘ Biodiversity AI Data Model ↓ ↓ └──── Dashboard

# Immediate Starting Point

Because the Planted Plants database is not ready yet, do not wait for it. Start with the foundation and design the database so the Planted and New Upload sources can be integrated later without rebuilding the system.

START HERE Boundary ↓ Zones ↓ iNaturalist Data ↓ Cleaning ↓ Database ↓ Map

# Final Project Story

Existing Biodiversity → Our Intervention → Continuous Monitoring → Data-driven Conservation